## Slide 1
Provincial Treasury
Budget Guidelines Workshop
07 June 2018
Infrastructure

## Slide 2: Content of the Presentation
Purpose
Infrastructure Planning
The ECE
Reporting
Performance
Infrastructure Performance Incentive Grant
Planning schedule

## Slide 3: The Purpose
To provide guidelines to the departments on what is expected in terms of infrastructure planning and reporting.
To share the planning schedule for 2019/20 MTEF.

## Slide 4: Infrastructure Planning
A 10 yr Infrastructure Plan
(June)
Prepare & Submit the U-AMP
3yrs/ MTEF Plan(IPMP) – August
Prepare & Submit the IPMP with a procurement strategy
year Plan
IPIP (March)
A detailed programme implementation plan
Evaluation of previous year
(May)
Performance evaluation of 2018-19
Achievements
Inline with strategic objectives & PGDS/P
Project List (Table B5)
IRM (Report)
BAS

## Slide 5: Infrastructure Plans cont…
Infrastructure Programme Implementation Plan (IPIP) and Project List (Table B5):
  The IPIP; aligned to IPMP, is an implementation plan for the ensuing year.
  To be finalised between the Sector Department and Implementing Agent before beginning of the FY.
  Departments without IAs also develops an Implementation Plan.
  Projects from the IPIP need to be captured/activated on IRM.

## Slide 6: Estimates of Capital Expenditure
NT requires all Infrastructure projects to tabled and published on the Estimates of Capital Expenditure (ECE) during the tabling of the provincial budget.
PT published the 2nd ECE this financial year (2018/19) based on inputs from the Departments.
If there is a need to do adjustments on the tabled projects list, the Department needs to follow the adjustment process.
The tabled ECE ( table B5) forms part of the documentation that respective Portfolio Committees use in their oversight over departments’ expenditure and service delivery.
19/20 ECE will be finalised by 15 February 2018.

## Slide 7: Reporting
All departments are required to capture the tabled project list on the IRM beginning of each financial year for in-year reporting & monitoring.
The capturing of projects on the IRM has to take place during the first two months of the FY.
After the date announced by NT the IRM gets blocked for capturing new projects.
IRM must be updated every month and a final report is due to Treasury on the 22nd of every month.
Signed IRM report is due to PT on the 29th of each month – email or upload on the system

## Slide 8: Performance
IRM Annual closeout report due by the 31st of May yearly.
End of the Year Evaluation:
  The main purpose of the evaluation is to measure progress of the infrastructure programme against the objectives and outcomes set, focusing specifically on the 2018/19 financial year.
  Departments must use the prescribed End of Year Evaluation template to complete the information required.
  The Departments that have a portion of Infrastructure Conditional grant Funds allocated for HR are required to submit HR Capacity Reports on Quarterly basis.

## Slide 9: Infrastructure Performance Incentive Grant

## Slide 10: Planning Schedule

## Slide 11
The End
Thank you